PROJECT PROPOSAL

Predicting Corporate M&A Activity

Using Market Signals and Generative AI

7-Week Engagement Plan

Merger Arbitrage Prediction | Event-Driven Strategy | GenAI Signal Extraction

Prepared: June 2025

# Executive Summary

This proposal outlines a 7-week engagement to build a data-driven framework for identifying public companies likely to participate in mergers and acquisitions (M&A) before deal announcements. The project fuses quantitative market signals, structured corporate disclosures, and Generative AI-powered text analysis into a unified predictive scoring engine.

The system will produce probability scores for each company, indicating the likelihood of participating in an M&A event within a 3–6 month horizon, supporting merger arbitrage strategies, risk trading, and market intelligence.

## Core Deliverables

- Merger-arb fund scoring engine ranking deal-completion predictive power

- GenAI signal extractor for strategic language in SEC filings and earnings calls

- Market microstructure detector for abnormal options activity and informed trading signals

- Integrated probability scoring model with ranking-based evaluation framework

- Full backtesting suite and weekly status reports

# Project Overview

## Objective

Develop a multi-signal predictive model to identify, before public announcement, which companies are likely to:

- Be acquired (target identification)

- Act as acquirers (acquirer identification)

- Form strategically compatible acquisition pairs

The resulting model supports event-driven trading strategies including merger arbitrage, risk trading, and institutional market intelligence workflows.

## Research Questions

- Can public market data and corporate disclosures predict M&A activity prior to announcement?

- Do unusual options trading patterns contain early signals of acquisitions?

- Can Generative AI extract strategic intent from filings and earnings transcripts at scale?

- What structural industry consolidation patterns reliably precede acquisitions?

## Data Sources

The project integrates four primary data categories:

| Category | Sources |
| --- | --- |
| Corporate Disclosures | SEC filings (10-K, 10-Q, 8-K), earnings call transcripts, investor presentations, press releases |
| Market Data | Stock prices & returns, volatility, liquidity metrics, options trading activity |
| External Information | News articles, analyst reports, industry M&A databases |
| Fund Disclosures | ETF daily/periodic holdings, mutual fund N-PORT/N-CEN schedules, historical holdings time-series |

# Methodology: Three-Component Framework

## Component 1 — Merger-Arb Fund Scoring

Quantify the ex-ante probability that individual announced M&A deals will close, and attribute outcomes to fund-specific selection and sizing decisions.

Goals

- Rank merger-arb ETFs and mutual funds by skill using calibration and outcome-based metrics (Brier score, log loss, hit rate, realized spread capture)

- Detect and act on rebalance signals from high-skill providers to predict spread compression/expansion

- Identify short-term P&L drivers around deal milestones

Key Metrics

- Hit rate — proportion of predicted completions that close

- Brier score / log loss — probabilistic calibration quality

- Realized spread capture — actual vs. theoretical arbitrage spread earned

- Entry timing relative to announcement

## Component 2 — Generative AI Signal Extraction

Deploy large language models (LLMs) to extract strategic and structural signals from unstructured corporate documents at scale.

Target Signals

- "Strategic alternatives" — signals board-level review of corporate structure

- "Portfolio optimization" — indicates potential divestitures or consolidation

- "Capital allocation flexibility" — signals financial readiness for transactions

- "Exploring partnerships" — early indicator of strategic deal interest

- Sentiment trajectory across consecutive quarterly filings

Methodology

- Summarize corporate strategy sections across 10-K/10-Q/8-K filings

- Identify language indicating strategic review or potential transactions

- Convert qualitative signals into quantitative time-series indicators

- Sentiment analysis over earnings call transcripts (management tone shifts)

## Component 3 — Market Microstructure Detection

Identify abnormal trading behavior that historically precedes M&A announcements, capturing informed trading or market anticipation of corporate events.

Signals Monitored

- Unusual options activity — abnormal call option buying volumes

- Volatility skew changes — implied vol surface distortions pre-announcement

- Abnormal stock price drift — sustained upward pressure without news catalyst

- Large institutional block trades — dark pool and lit market accumulation

- Put/call ratio divergence from sector norms

# Evaluation Framework

Because M&A events are relatively rare (low base rate), performance will be measured using ranking-based metrics rather than simple classification accuracy.

| Metric | Description | Target |
| --- | --- | --- |
| Precision@50 | Acquisitions correctly identified in top 50 predictions | 10–15 hits |
| Hit Rate | Proportion of top-N predictions that are actual targets | > 20% |
| ROC-AUC | Area under the ROC curve across the full universe | > 0.70 |
| Event Capture Rate | % of actual M&A events captured within top-ranked tier | > 30% |
| Brier Score | Probabilistic calibration quality of deal-completion estimates | < 0.15 |

# 7-Week Engagement Plan

Each week builds on the last, moving from infrastructure and data through modeling, evaluation, and final delivery. Weekly status reports will be provided every Friday.

| Week 1 [Foundation] | Scoping, Data Access & Infrastructure Setup |
| --- | --- |
|  | - Finalize project scope, KPIs, and success criteria with stakeholders - Establish data pipelines: SEC EDGAR API, market data feeds (Bloomberg/Refinitiv/WRDS), options data - Set up cloud infrastructure, version control, and experiment tracking (MLflow/W&B) - Conduct literature review on M&A prediction, merger arbitrage, and informed trading detection - Define target universe (e.g., Russell 1000 or S&P 500 constituents) and historical training window |
|  | Deliverables: Scoping document, data access confirmation, infrastructure checklist, kickoff presentation |

| Week 2 [Data] | Data Collection & Feature Engineering (Market) |
| --- | --- |
|  | - Pull historical stock returns, volume, liquidity, and volatility data for universe - Download options chain data: open interest, IV, put/call ratios, skew metrics - Construct baseline market features: abnormal returns (CAPM-adjusted), volume z-scores, IV percentile rank - Build options signal layer: call OI anomaly scores, skew change detectors, block trade flags - Verify data quality, handle survivorship bias, and align fiscal calendars |
|  | Deliverables: Market feature matrix (company × date), options signal dataset, data quality report |

| Week 3 [AI/NLP] | GenAI Pipeline — SEC Filings & Transcript Analysis |
| --- | --- |
|  | - Ingest and parse SEC filings (10-K, 10-Q, 8-K) via EDGAR full-text search - Design prompt templates for strategic intent detection, sentiment scoring, and language pattern extraction - Run LLM inference over filings to generate per-company, per-period signal scores - Process earnings call transcripts: management tone analysis, forward-looking language flags - Validate extracted signals against known M&A announcement dates (historical ground truth) |
|  | Deliverables: NLP signal dataset, prompt template library, validation report vs. historical M&A events |

| Week 4 [Fund Analytics] | Fund Scoring — Merger-Arb Skill Measurement |
| --- | --- |
|  | - Collect ETF/mutual fund holdings data (N-PORT, N-CEN, daily ETF disclosures) - Normalize holdings schema: identifiers, weights, hedge legs, entry/exit dates - Compute deal-level features: spread at entry, time-weighted spread, deal type dummies, financing indicators - Implement fund skill metrics: hit rate, Brier score, log loss, realized spread capture - Rank providers; detect rebalance signals from top-quartile funds |
|  | Deliverables: Fund skill ranking table, rebalance signal feed, deal-level feature set |

| Week 5 [Modeling] | Model Integration & Probability Scoring Engine |
| --- | --- |
|  | - Combine market signals, NLP signals, and fund rebalance signals into unified feature store - Train baseline models: logistic regression, gradient boosting (XGBoost/LightGBM), ensemble - Implement label construction: binary (acquired within 6 months) and time-to-event (survival model) - Run cross-validation with time-series splits; prevent look-ahead bias - Produce per-company probability scores and calibrate outputs (Platt scaling / isotonic regression) |
|  | Deliverables: Trained model artifacts, probability score file, cross-validation results, calibration curves |

| Week 6 [Validation] | Backtesting, Evaluation & Strategy Simulation |
| --- | --- |
|  | - Run full historical backtest across defined test window (e.g., 2018–2024) - Compute all evaluation metrics: Precision@50, Hit Rate, ROC-AUC, Event Capture Rate, Brier Score - Simulate merger arbitrage strategy: long top-N predicted targets, measure realized P&L and Sharpe - Compare against naive and benchmark strategies (random, sector-avg, published M&A predictors) - Conduct feature importance and SHAP analysis; identify top predictive drivers per signal category |
|  | Deliverables: Backtest report, strategy simulation P&L, feature importance dashboard, benchmark comparison |

| Week 7 [Delivery] | Refinement, Documentation & Delivery |
| --- | --- |
|  | - Incorporate feedback from Week 6 review; tune models and rebalance signal weights - Finalize scoring pipeline for prospective use (inference-ready, scheduled refresh) - Produce live predictions for current universe with ranked probability scores - Write full technical documentation: data dictionaries, model cards, API specs - Deliver final presentation: methodology, results, strategy implications, roadmap for Phase 2 |
|  | Deliverables: Live prediction output, full technical documentation, final presentation deck, Phase 2 roadmap |

# Timeline at a Glance

| Week | Phase | Focus | Key Output |
| --- | --- | --- | --- |
| 1 | Infrastructure & Scoping | Foundation | Scoping doc, data access, infra setup |
| 2 | Market Feature Engineering | Data | Market feature matrix, options signals |
| 3 | GenAI NLP Pipeline | AI / NLP | NLP signal dataset, prompt library |
| 4 | Fund Skill Measurement | Fund Analytics | Fund ranking, rebalance signals |
| 5 | Model Integration & Scoring | Modeling | Probability score file, calibration |
| 6 | Backtesting & Evaluation | Validation | Backtest report, strategy simulation |
| 7 | Refinement & Delivery | Delivery | Live predictions, docs, final deck |

# Assumptions & Risk Considerations

## Key Assumptions

- Access to historical SEC EDGAR filings, market data, and options data is available or procurable within Week 1

- A minimum of 5 years of historical M&A events will be used as the training ground truth

- LLM API access (e.g., OpenAI, Anthropic, or open-source) is available for NLP pipeline

- Stakeholders are available for weekly 1-hour review sessions (Fridays)

## Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data access delays (market feeds) | Delays Week 2–3 features | Identify backup sources (Yahoo Finance, FRED, WRDS) in Week 1 |
| Low M&A base rate in test window | Harder model evaluation | Use precision@K and AUC; augment with synthetic events if needed |
| LLM inference cost / latency | NLP pipeline slowdown | Batch process offline; cache embeddings; consider distilled models |
| Look-ahead bias in feature construction | Inflated backtest results | Strict point-in-time data discipline; time-series CV splits |
| Scope creep on fund analytics component | Timeline pressure in Weeks 4–5 | Limit to top 10–15 merger-arb funds; defer niche strategies to Phase 2 |

# Next Steps

To initiate the engagement, the following actions are required prior to Week 1 kickoff:

| # | Action | Owner |
| --- | --- | --- |
| 1 | Confirm data source access and procurement plan | Project Lead + Data Team |
| 2 | Approve project scope and evaluation KPIs | Stakeholders |
| 3 | Provision cloud infrastructure and code repository | Engineering |
| 4 | Schedule weekly Friday review cadence (1 hour) | All Parties |
| 5 | Identify the primary M&A event database (SDC Platinum, Refinitiv, etc.) | Research Team |

## Phase 2 Preview

Upon successful completion, Phase 2 will extend the framework to:

- Real-time signal monitoring and alert system for live M&A prediction

- Pair-level compatibility scoring (target-acquirer matching engine)

- Integration with portfolio management systems for automated position sizing

- Expanded universe coverage including mid-cap and international equities